LoopExpander Development plan

Here’s a concrete development plan from a lead dev / architect POV, aligned to your PRD.

## 0. Working Assumptions & Tech Stack

You can adjust these, but I’ll anchor the plan to something concrete:

Runtime & Core:

- Backend / analysis engine: Python 3.11+

- Audio / DSP: librosa, soundfile, numpy, scipy, possibly essentia later

- CLI + simple HTTP API: FastAPI (or Flask) for local service mode

Frontend:

- React + TypeScript SPA

- Component lib: minimal (e.g., MUI or Tailwind + headless components)

- Bundler: Vite

Project structure (monorepo):

song-structure-replicator/

backend/

src/

stem_ingest/

analysis/

region_detector/

motif_detector/

call_response_detector/

fill_detector/

arrangement/

exporter/

tests/

frontend/

src/

pages/

components/

hooks/

api/

tests/

docs/

nano-banana/

ingest-view.md

region-map.md

timeline-arranger.md

export-view.md

scripts/

README.md

Governing principle: backend is a headless “analysis & arrangement engine”; frontend is just a client.

## 1. Architecture Overview (Concrete)

### 1.1 Core Backend Modules (matching PRD)

- stem_ingest

  - File validation (formats, sample rates, length coherence)

  - BPM detection / user override

  - Simple key estimation (optional/heuristic)

- analysis.region_detector

  - Compute per-stem envelopes, spectral features, novelty.

  - Use probabilistic priors for typical structures; refine with novelty peaks.

- analysis.motif_detector

  - Segment candidate motifs (short windows).

  - Extract embeddings/features and cluster.

  - Mark motif groups + variations, with sensitivity param.

- analysis.call_response_detector

  - Look at lead-lag patterns between motif occurrences (inter- and intra-stem).

- analysis.fill_detector

  - Detect high-transient-density windows at region boundaries; classify as fills.

- arrangement

  - Map reference region map onto user timeline (bars).

  - Apply on/off patterns, dropout, gap moments.

- exporter

  - Slice user stems per region and write to disk.

  - (Later) generate PDF/PNG region map + optional MIDI markers.

- api/http

  - REST endpoints for:

    - Upload reference

    - Run analysis

    - Get region map / motifs / call-response / fills

    - Upload user stems

    - Generate arrangement

    - Export

### 1.2 Frontend

- Pages

  - IngestPage (reference ingest + state)

  - StructureMapPage (Region Map + editing)

  - ArrangementPage (user stems + arrangement timeline)

  - ExportPage

- Shared State

  - Global ProjectContext or RTK store:

    - referenceTrack, referenceRegions, motifs, callResponse, fills

    - userStems, userArrangement

    - exportConfig

- API Clients

  - api/reference.ts

  - api/analysis.ts

  - api/userStems.ts

  - api/arrangement.ts

  - api/export.ts

- Nano Banana Prompts

  - /docs/nano-banana/ingest-view.md

  - /docs/nano-banana/region-map.md

  - /docs/nano-banana/timeline-arranger.md

  - /docs/nano-banana/export-view.md

## 2. Milestone-by-Milestone Development Plan

I’ll expand the PRD milestones into concrete epics / tasks.

### Milestone 1 — Ingest & Region Detection

Goal: Load 4 stems + full mix; detect regions; show a basic Region Map.

#### Backend Tasks

- Core project scaffold

  - Set up backend with poetry or pip-tools, basic folder structure, and tests.

  - Add logging config and .env handling.

- Ingest module (MVP)

  - Implement AudioFile class with:

    - path, sr, duration, channels, role

  - Implement:

    - load_reference_bundle(paths: dict[str, Path]) -> ReferenceBundle

    - Validation:

      - Same duration within tolerance for stems + mix.

      - Supported formats (WAV/AIFF).

      - Sample rates (44.1/48/96 kHz; resample others).

- BPM + key detection (simple first)

  - estimate_bpm(full_mix) -> float

  - Optionally estimate_key(full_mix) -> Optional[str]

  - Allow overrides via API.

- Feature extraction

  - Per-stem and full-mix:

    - RMS / loudness envelope

    - Spectral centroid

    - Transient / onset counts

    - Global novelty curve (e.g., self-similarity + spectral flux)

- Region detection v1

  - Implement:

    - detect_regions(features, priors) -> list[Region]

  - Logic:

    - Generate rough candidate boundaries from novelty peaks.

    - Apply simple priors (expected positions of intro/chorus, etc.).

    - Assign region labels + types + confidence.

- Region serialization

  - Implement Region model per PRD (id, name, type, start, end, etc.).

  - Basic JSON schema for API responses.

- API endpoints

  - POST /reference/upload

    - Accepts 4 stems + full mix; returns referenceId.

  - POST /reference/{id}/analyze

    - Triggers analysis -> region detection.

  - GET /reference/{id}/regions

    - Returns region list.

- Unit & integration tests

  - Unit tests for ingest & validation.

  - Use short fake audio (noise) for region detection sanity checks.

  - Simple integration test: upload → analyze → get regions.

#### Frontend Tasks

- Scaffold React app

  - Vite, TS config, routing, basic layout.

- Ingest UI

  - Drag-and-drop zone for stems + full mix.

  - Role assignment for each file.

  - Show BPM detected / editable.

  - Call /reference/upload and /reference/{id}/analyze.

- Region Map UI (v1)

  - Simple horizontal timeline with colored blocks per region.

  - Show region name, start/end (in seconds for now).

  - No editing yet — read-only.

- Nano Banana prompt: ingest-view.md & region-map.md

  - Describe how the ingest and region map should look/behave.

Exit Criteria

- Can load a real song’s stems + mix and view a Region Map with labeled sections.

- Processing time for 4-min track is within the rough 20–60s target on your machine.

### Milestone 2 — Motif & Call-Response

Goal: Detect motifs, variations, call & response, and fills; visualize them on the Region Map.

#### Backend Tasks

- Motif segmentation & features

  - Segment stems into phrase-length windows (e.g., 1–4 bars).

  - Extract MFCCs or melodic descriptors per segment.

  - Implement Motif model + MotifGroup.

- Motif clustering

  - Use distance metrics + clustering (e.g., agglomerative or DBSCAN).

  - Mark:

    - motif_id, group_id, is_variation.

  - Add a “sensitivity” parameter to tune grouping.

- Call & response detection

  - For each motif instance:

    - Look for matching motif(s) within time window offset (e.g., 0.5–2 bars later) in other stems or same stem.

  - Define:

    - CallResponsePair: { fromMotifId, toMotifId, fromStem, toStem, timeOffset, confidence }.

- Fill detection

  - Use transient density / high novelty near region boundaries to flag fills.

  - Fill: { id, time, stems, associatedRegionId }.

- API expansions

  - GET /reference/{id}/motifs

  - GET /reference/{id}/call-response

  - GET /reference/{id}/fills

- Tests

  - Synthetic sequences to validate motif grouping (e.g., repeated patterns with small variations).

  - Sanity tests: call-response offsets are in plausible ranges.

#### Frontend Tasks

- Motif visualization on Region Map

  - Option: motif markers within regions (icons or colored underlines).

  - Hover / click to highlight all occurrences of same motif group.

- Call & response visualization

  - Option A: arcs/lines overlay.

  - Option B: side panel listing “conversations” (leaning toward this as in backlog suggestion).

  - For v1.1: minimal arcs plus an inspector list.

- Fill markers

  - Icons at bar positions near region transitions.

- Motif sensitivity control

  - Slider in UI that calls API with different sensitivity / filters.

- Nano Banana update: region-map.md

  - Update prompt to include motif & call-response visual.

Exit Criteria

- Region Map shows motif groupings, call-response relationships, and fills.

- You can click a motif and see all locations; click a region and see its fills.

### Milestone 3 — User Stems

Goal: Import user’s loop stems, detect loop length (bars), organize categories, validate.

#### Backend Tasks

- User stem ingestion

  - POST /user/{projectId}/stems

  - Accept up to 16 stems, with category (drums/bass/vocals/instruments) + optional sub-track name.

- Loop length detection

  - Using BPM (provided by user or estimated) + periodicity detection:

    - Determine if the loop is 8/16/32 bars.

  - Provide method for user override.

- Model for user stems

  - UserStem: { id, path, category, name, barsLength, bpm, sampleRate, etc. }.

- Validation

  - Ensure consistent BPM across user stems.

  - Warn if stems drastically differ in length / alignment.

- Tests

  - Unit tests for basic loop detection.

  - Integration flow: create project → upload user stems → get metadata.

#### Frontend Tasks

- User Stems Page/Section

  - UI to upload stems and assign categories.

  - Display detected loop length (bars) and allow override.

- Project glue

  - Link reference analysis and user stems under one projectId.

  - Show “Ready for Arrangement” status when both reference and user stems are in place.

- Nano Banana update

  - Extend timeline-arranger.md description to reference user stems & categories.

Exit Criteria

- You can import your loop stems, see their categories and loop length in bars, and have them associated with a reference project.

### Milestone 4 — Arrangement Engine

Goal: Map user stems into a full arrangement based on the reference region map, density patterns, call & response, and gap moments.

#### Backend Tasks

- Density & dropout patterns (from reference)

  - For each region & stem category:

    - Compute activity (e.g., energy / RMS threshold).

    - Build a simple binary or graded on/off pattern.

- Arrangement mapping

  - generate_arrangement(reference, userStems, options) -> ArrangementMap

  - Steps:

    - Translate reference region lengths to bars (initially via BPM/time; later refactor to true bars-based model per backlog).

    - For each region:

      - Clone user loops to fill region length.

      - Apply stem on/off patterns to imitate reference density.

      - Use call & response templates to alternate between stems when appropriate.

      - Insert gaps where reference has full/partial dropouts.

- Data model

  - ArrangementMap as per PRD (regions, motifs, fills, callResponsePairs, densityCurves).

  - Plus explicit clip-blocks for user stems:

    - clips: [ { stemId, regionId, barStart, barEnd, active } ]

- API

  - POST /project/{id}/arrange

    - Returns arrangement map + clip grid.

- Tests

  - Synthetic test where reference has known gaps and dropouts – verify the generated arrangement respects them.

#### Frontend Tasks

- Arrangement Timeline UI

  - Multi-lane grid:

    - X-axis: bars/regions.

    - Y-axis: stems (grouped by category).

  - Colored blocks where stems are active.

  - Region headers on top (Intro, Build, Drop, etc.).

- Playback hooks

  - For now, simple: highlight playhead but audio playback can be minimal or stubbed.

  - Later: optionally integrate simple playback of reference/user stems via web audio.

- Inspector panel

  - Click a clip or region to see:

    - Stem, region name, role, call-response info, motif tags.

- Nano Banana

  - Flesh out timeline-arranger.md to cover: multi-lane grid, clips, call-response overlays.

Exit Criteria

- Given a reference and user stems, the app generates and displays a full arrangement timeline showing when each user stem is active across regions.

### Milestone 5 — Export

Goal: Export region-sliced user stems and optional visual summaries (PDF/PNG), plus optional MIDI marker file.

#### Backend Tasks

- Stem slicing

  - Implement:

    - slice_stems_by_regions(userStems, arrangementMap, bpm) -> list[ExportedStemRegion]

  - Use sample-accurate slicing based on bar positions.

- Filesystem layout

  - Folder-per-region:

    - /01_Intro/01-Intro-Drums.wav, etc., as in PRD.

- Optional exports

  - Simple region map PNG:

    - Use matplotlib or PIL to render a basic time vs region block diagram.

  - MIDI marker file:

    - Create a .mid with markers at region starts and important motifs/fills.

- API

  - POST /project/{id}/export

    - Accepts options (stems-only, stems+PNG, stems+MIDI).

    - Returns path or zipped archive for download.

- Tests

  - Validate slice lengths & file names for synthetic cases.

  - Round-trip: arrangement → export → re-import to check alignment.

#### Frontend Tasks

- Export UI

  - Options for:

    - Stems only

    - Region map PNG / “PDF”

    - MIDI markers

  - Show project summary (reference track, length, BPM, etc.).

- Download handling

  - Show progress / success states; allow user to open export folder.

- Nano Banana

  - export-view.md prompt describing export summary screen.

Exit Criteria

- User can click export and get a structured folder with region-sliced stems that line up in their DAW.

### Milestone 6 — Region Editing Tools

Goal: Human-in-the-loop editing of regions, motifs, and call-response, feeding back into arrangement & templates.

#### Backend Tasks

- Editable region model

  - API endpoints:

    - PATCH /reference/{id}/regions (bulk update: split, merge, rename, retype).

  - Implement logic for:

    - Splitting region at a specific bar/second.

    - Merging adjacent regions.

    - Recalculating derived data (e.g., which motifs/fills fall into which region).

- Editable motif & call-response groups

  - PATCH /reference/{id}/motifs (reassign motif group).

  - PATCH /reference/{id}/call-response (update relationships).

- Recompute arrangement

  - On changes to region map or motif/call-response groups, mark arrangement as stale.

  - Allow “Re-generate arrangement” using updated structure.

- Template saving

  - (Optional, but powerful and in scope)

    - POST /templates to save cleaned-up region + interaction map as reusable template.

#### Frontend Tasks

- Region editing UI

  - Drag handles on Region Map to move boundaries.

  - Context menu / buttons:

    - Split at playhead / bar.

    - Merge with previous/next.

    - Rename / change type.

- Motif & call-response editing

  - Side “Conversation” panel:

    - List call-response pairs.

    - Allow reassigning roles (call ↔ response).

  - Simple motif group reassign UI.

- Re-generation flow

  - “Apply Changes & Rebuild Arrangement” button with confirmation dialog.

- Nano Banana

  - Update region-map & timeline-arranger prompts to reflect editing tools.

Exit Criteria

- You can adjust the detected structure, re-run the arrangement engine, and export updated stems.

## 3. Cross-Cutting Concerns

### 3.1 Testing Strategy

- Unit Tests

  - For all analysis submodules (ingest, features, detection).

- Golden Sample Tests

  - Keep 1–3 known songs + your own loops as “golden references”.

  - Track expected region counts, approximate positions, and some high-level metrics.

- End-to-End Smoke Test

  - Script: load reference → analyze → load user loops → arrange → export → validate exported lengths.

### 3.2 Config & Experimentation

- Central config.yaml:

  - Motif sensitivity defaults.

  - Call-response time windows.

  - Fill detection thresholds.

  - Region prior profiles (e.g., “Pop Song”, “EDM Banger”).

- Ability to override configs via CLI or .env.

### 3.3 Performance

- Profile Milestone 1 / 2 pipelines on typical track.

- Optimize:

  - Use downsampled audio for analysis (e.g., mono 22.05 kHz) while keeping original for export slicing.

  - Cache intermediate features (novelty curves, envelopes, embeddings).

## 4. Backlog & Future Architecture Hooks

You already have a good backlog in the PRD. From an architecture POV, ensure:

- Bars/Beats model

  - Introduce a TimeGrid abstraction early (even if Milestone 1 uses seconds internally).

  - Then moving to bar-based arrangement (per backlog) is a refactor inside TimeGrid, not everywhere.

- Spectral mismatch warnings

  - Keep per-region spectral summaries for both reference and user arrangement to support these later.

- Reference vs User toggle

  - Design timeline components so they can render either reference or user arrangement data with the same structure.

- Separation model integration

  - Wrap future Demucs/Spleeter integration behind a SeparationService interface; don’t hardwire it into ingest.